Product Requirements Document

Nigerian Environmental Experts Registry (NEXUS-E)

QR Registration Platform

| Item | Detail |
| --- | --- |
| Project | QR-based expert registration platform |
| Developer | Great Emman-Wori |
| Primary use | Expert registration at the conference in Benin (Friday) |
| Version | 1.0 |

# 1. Overview

NEXUS-E is a verified registry of Nigerian environmental professionals. Experts scan a QR code on the conference flier, complete a short mobile registration, and receive an Expert ID. They are then invited to verify their credentials so they can be listed in a searchable directory and matched with project opportunities.

This document covers the full product vision across three phases and defines exactly what is delivered in Phase 1 for the conference.

# 2. Objectives

- Capture a credible professional lead in about 90 seconds on a mobile phone.

- Issue each registrant a unique Expert ID automatically.

- Store all registrations in a secure database the client can view and export.

- Prepare the ground for verification and a searchable directory in later phases.

- Respect consent: only experts who agree are made discoverable or contacted.

# 3. Phases and Scope

## Phase 1: Quick Registration (conference launch)

- Mobile-first, three-screen registration form

- Form validation and duplicate checks

- Automatic Expert ID generation (format NEX-000001)

- Confirmation screen with Expert ID and prompt to verify later

- Confirmation email with the Expert ID

- Secure database

- Password-protected admin dashboard with search, filters and CSV export

- QR code linked to the live registration URL

- Spam protection and mobile testing

## Phase 2: Verification Workflow

- Expert access page using Expert ID and email

- Upload of supporting documents (membership card, licence, certificate)

- Private file storage

- Admin review queue to approve, reject, or request more evidence

- Status labels: Pending, Verified, Not Verified

- Email notifications on status changes

## Phase 3: Searchable Directory and Opportunities

- Public directory showing only experts who gave discoverability consent

- Search and filters by expertise, state, qualification, and availability

- Organisation access to find and contact experts

- Opportunity matching based on the expert profile

# 4. User Flow (Phase 1)

- Expert scans the QR code on the flier with a phone camera.

- The registration page opens in the browser. No app is needed.

- Screen 1: Identity details.

- Screen 2: Expertise and professional memberships.

- Screen 3: Opportunity profile and consents.

- Expert submits the form.

- System validates the entries and checks for duplicates.

- System creates the record and generates the Expert ID.

- Confirmation screen shows the Expert ID and a prompt to complete verification.

- Confirmation email is sent to the expert.

# 5. Registration Form Fields

## Screen 1: Identity

| Field | Input | Required |
| --- | --- | --- |
| Full name | Text | Yes |
| Professional title | Dropdown: Prof, Dr, Engr, Arc, Tpl, Mr, Mrs, Ms, Other | Yes |
| Current organisation/institution | Text | Yes |
| Current position | Text | Yes |
| State of residence/practice | Dropdown | Yes |
| Phone/WhatsApp | Phone number | One of phone or email |
| Email | Email address | One of phone or email |

## Screen 2: Expertise

| Field | Input | Required |
| --- | --- | --- |
| Primary expertise | Single choice | Yes |
| Secondary expertise | Multiple choice, maximum of three | No |
| Years of professional experience | Under 5, 5 to 10, 11 to 20, 21 to 30, 30+ | Yes |
| Highest qualification | Dropdown | Yes |
| Professional memberships | Multiple choice: NES, IEPN, NSE, NIA, NITP, NIM, IUCN, Others | No |
| NES membership number | Text | No |
| IEPN licence/status | Text | No |

Expertise categories: ESIA and Safeguards; Biodiversity and Ecosystems; Water and Hydrogeology; Geology and Earth Sciences; Climate Change and Carbon; Social and Economic Studies; Gender and Inclusion; Pollution and Environmental Quality; GIS and Remote Sensing; Marine and Blue Economy; Environmental Engineering; Policy, Governance and Regulation; ESG and Sustainability; Occupational and Community Health; Other Specialised Expertise.

Membership and licence details are collected as future verification signals. The registry does not replace statutory or professional licensing.

## Screen 3: Opportunity Profile

| Field | Input | Required |
| --- | --- | --- |
| Assignments available for | Multiple choice (see list below) | No |
| Geographic availability | State only, Nigeria, West Africa, Africa, International | Yes |
| LinkedIn/profile URL | URL | No |
| Discoverable by organisations | Yes or No | Yes |
| Consent to be contacted about opportunities | Checkbox | Yes |

Assignment options: Consulting; ESIA/EIA; Environmental and Social Safeguards; Technical Expert Panels; Field Surveys; Research; Government Projects; World Bank/AfDB/DFI Projects; Oil and Gas; Infrastructure; Training; Expert Review; Short-term international assignments.

# 6. Validation and Business Rules

| Field / Trigger | Rule |
| --- | --- |
| Primary expertise | Required, single selection |
| Secondary expertise | Maximum of three selections |
| Phone or email | At least one valid contact route required |
| Duplicates | Blocked by email and by phone number |
| Discoverability consent | Required before any public or searchable listing |
| Membership/licence | Optional at registration, checked during verification |
| Expert ID | Generated automatically after successful submission |
| Verification | Separate Phase 2 workflow, evidence requested after the conference |

# 7. Expert ID

- Format: NEX- followed by a six-digit running number, for example NEX-000247.

- Generated by the database so no two experts can receive the same ID.

- Shown on the confirmation screen and included in the confirmation email.

# 8. Confirmation Screen

After submission the expert sees: "You are registered." Their Expert ID is shown clearly, followed by a prompt to complete verification to earn Verified Expert status.

# 9. Admin Dashboard (Phase 1)

- Login-protected page for authorised administrators only.

- Table of all registrations with search and filters (expertise, state, membership, discoverability).

- View a single expert record.

- Export all or filtered records to CSV.

- Registration count overview.

The admin dashboard is a simple management view. It is not a content management system, because no page content needs editing.

# 10. QR Code

- The QR code on the flier will be extracted and replaced with the final live registration link.

- The code will point to a redirect link under our control, so the destination can be changed after printing if required.

- The printed proof will be test-scanned on both iPhone and Android before the fliers go to print.

- The final link must be confirmed before printing because a printed QR code cannot be edited.

# 11. Technical Approach

| Area | Choice |
| --- | --- |
| Frontend | React-based web app (Next.js or Vite), mobile first, branded to the NEXUS-E flier |
| Backend and database | Supabase (Postgres database, authentication, row-level security, file storage in Phase 2) |
| Admin login | Supabase Auth with email and password |
| Hosting | Managed hosting platform with automatic SSL |
| Email | Transactional email service for confirmation emails |
| Spam protection | Honeypot field, CAPTCHA, and submission rate limiting |

# 12. Project Cost

| Phase | Scope | Fee |
| --- | --- | --- |
| Phase 1 | Quick registration, Expert ID, confirmation email, admin dashboard, QR code, and the services listed below | N350,000 (all inclusive) |
| Phase 2 | Verification workflow | Quoted separately |
| Phase 3 | Searchable directory and opportunities | Quoted separately |

The Phase 1 fee is all inclusive. It covers the build as well as the services needed to run the platform:

| Included item | Purpose |
| --- | --- |
| Domain name (.org) | Public address for the site and QR code |
| Hosting | Serves the website |
| Database (Supabase) | Stores registrations and admin login |
| Email service | Confirmation emails |
| Spam protection and QR redirect | Keeps the form clean and lets the QR destination be changed after printing |

Domain: a .org domain will be used. A subdomain such as register.[domain].org is recommended for the QR link. Final name is subject to availability and client approval.

Phase 2 and Phase 3 will be scoped and quoted separately once Phase 1 is live.

# 13. Non-Functional Requirements

- Mobile first and fast on weak mobile data, since users will register at a conference.

- Works on current iPhone and Android browsers with no app install.

- Registration data stored securely and visible only to authorised administrators.

- Explicit consent captured for contact and for public discoverability.

- Personal data handled in line with applicable Nigerian data protection requirements.

- Regular data exports as a backup before and after the conference.

# 14. Information Needed From the Client

- Final domain name and access to register it, or approval for us to register it.

- Expected number of registrations.

- Whether the confirmation email is required for the conference launch.

- Names and email addresses of admin users.

- Final branding files (logo, colours) and approved wording for the confirmation screen.

- The person responsible for approving content and the expertise lists.

# 15. Out of Scope for Phase 1

- Document upload and verification review

- Public searchable directory

- Organisation accounts and opportunity matching

- SMS or WhatsApp notifications

- Payment features

# 16. Delivery Plan

| Step | Activity |
| --- | --- |
| 1 | Confirm domain, scope, and admin users |
| 2 | Set up domain, hosting, and database |
| 3 | Build the registration form and Expert ID logic |
| 4 | Build the confirmation screen and email |
| 5 | Build the admin dashboard |
| 6 | Generate the QR code and test on iPhone and Android |
| 7 | Client review and approval |
| 8 | Go live before the conference, then send the QR for print |

Prepared by Great Emman-Wori, Developer.